## Slide 1: NCHRP Report 827 (NCHRP Project 25-43)
Navigating Multi-Agency NEPA Processes to Advance Multimodal Transportation Projects
Notes: NCHRP 25-43 adds to the body of research and literature on ways to efficiently navigate the National Environmental Policy Act of 1969 (NEPA) process, while meeting the goals and requirements of this federal legislation.
NEPA sets forth federal policies and procedures related to environmental protection. It requires federal agencies to utilize a systematic, interdisciplinary approach, and to ensure that environmental amenities and values are given appropriate consideration in decision-making. Whenever a federal action likely to have a significant impact on the environment is contemplated, NEPA requires preparation of a detailed statement on the action’s impacts and alternatives.
This research was completed in 2016 following a 30-month research period. The findings should be helpful to practitioners who are undertaking NEPA for a project or program of projects involving more than one mode of transportation and/or more than one U.S. DOT agency.

## Slide 2: Research Objectives
1. Characterize the challenges inherent in satisfying NEPA requirements from more than one U.S. DOT agency
2. Identify strategies and tactics used to overcome these challenges
3. Suggest new and innovative strategies
Notes: The NCHRP 25-43 Project Panel established three objectives for this research:
1. Characterize the challenges inherent in satisfying NEPA requirements from multiple federal agencies
2. Identify strategies and tactics used to overcome these challenges
3. Suggest new and innovative strategies
During the kick-off meeting, the Project Panel and the research team agreed that multi-agency would be taken to mean the involvement of more than one U.S. DOT agency.

## Slide 3: Approach
Task 1
Conduct NEPA project scan and federal action review
Task 2
Conduct focus group on NEPA experience
Task 0
Project Management
Task 3
Develop case study methods & recommendations
Task 4
Produce phase 1 report
Task 5
Conduct case studies
Task 7
Synthesize case studies
Task 6
Produce Interim Report
Task 8
Produce final report
Task 9
Develop Presentation
NCHRP Panel Review and Input
Phase 1
Phase 3
Phase 2
Notes: The research was carried out in three phases containing 10 tasks. In phase 1, the research team identified five common challenges faced when a multi-agency, multimodal NEPA process is carried out. In phase 2, the team conducted case studies to confirm the challenges and the strategies/tactics used to address them. In phase 3, the team synthesized the case studies, identifying cross-cutting themes and lessons learned, and developed the final report.

## Slide 4: Challenges of Multimodal NEPA
Unique agency-specific program requirements under “NEPA umbrella”
Differing agency interpretations of NEPA requirements
Anticipating which agencies will have a major federal action
Efficient coordination among participating agencies
Securing funding for multimodal NEPA studies
Notes: This research was organized around five challenges that agencies face when navigating the NEPA process for projects involving more than one U.S. DOT agency. The challenges were identified based on the research team’s project experience, a literature review, interviews with U.S. DOT staff, and input from a focus group of experienced practitioners.
Challenge 1: The “NEPA umbrella” refers to the tendency of U.S. DOT agencies to address multiple environmental impact issues in conjunction with the NEPA process. The umbrella includes such federal requirements as clean air, historic preservation, parklands, environmental justice, noise impacts, and others. Additionally, individual U.S. DOT agencies have piggy backed some of their own unique project requirements onto the NEPA process.
Challenge 2: Each U.S. DOT agency maintains unique NEPA procedures which reflect agency interpretations of NEPA requirements. These distinct procedures have evolved as a result of differences in legislation, NEPA litigation history, internal organization, and agency culture.
Challenge 3: Often project sponsors cannot anticipate all the sources of federal funds, or all of the actions needed on projects that are multimodal and/or conducted in phases. A related challenge is determining which agency(s) ought serve as the lead.
Challenge 4: Projects involving more than one U.S. DOT agency by their nature require more coordination than a project with only one federal agency. Efficient and effective coordination can be difficult to maintain, especially when agencies have different, and sometimes competing, interests and priorities.
Challenge 5: Funding for NEPA processes that involve more than one agency may be difficult to secure when funds are sought from multiple sources, or when a project is not “owned” by any one program. Legal restrictions on uses of funding may make it difficult to assemble funding for multimodal projects.

## Slide 5: Diversity of Case Studies
U.S. DOT agencies & modes involved
NEPA approach
NEPA class of action
Challenges faced
NEPA document within last 10 years
Notes: The team also sought diversity. The 12 cases include projects involving each of the U.S. DOT agencies and modes, varying approaches to NEPA, different NEPA classes of action (EIS, EA, CE), tiering, and broad geographic distribution.

## Slide 6: Twelve Case Studies
Seattle – I-90 East Link
OR, WA – I-5 Columbia River Crossing
CA, NV –
Xpress West
Salt Lake – Mountain View
Denver – TREX and I-70 East
Chicago – CREATE
Cincinnati – Eastern Corridor
OH, PA, MD, WV – National Gateway Clearance
Northern VA – Rail to Dulles Airport
Miami – Port of Miami Tunnel
Dallas – DART to DFW Airport
Notes: The research team selected 12 projects to study. Starting with a list of fifty-plus multimodal case studies, the team narrowed the list to those with significant involvement of two or more U.S. DOT agencies, and those that achieved one more NEPA milestone in the past 10 years.

## Slide 7: U.S. DOT Agency Roles
 | FAA | FHWA | FRA | FTA | STB | USCG
Dulles | Coop. |  |  | Lead |  | 
Port of Miami |  | Lead |  |  |  | Coop.
Eastern Corridor |  | Lead |  | Coop. |  | 
National Gateway |  | Jt. Lead | J. Lead |  |  | 
CREATE (Chicago) |  | Lead | Coop. | Coop. |  | 
T-REX (Denver) |  | Jt. Lead |  | Jt. Lead |  | 
I-70 East | Coop. | Jt. Lead | Coop. | Jt. Lead |  | 
Mountain View |  | Lead |  | Coop. |  | 
XpressWest | Partic. | Coop. | Lead |  | Coop. | 
Columbia River Crossing | Coop. | Jt. Lead |  | Jt. Lead |  | Coop.
East Link |  | Coop. |  | Lead |  | 
DFW Airport | Coop. |  |  | Lead |  | 

## Slide 8: NEPA Approach
 | Single NEPA Process | Merged then Split | Separate, Coordinated
Dulles | X |  | 
Port of Miami | X |  | 
Eastern Corridor |  | X (Tiered) | 
National Gateway | X |  | 
CREATE |  |  | X
T-REX | X |  | 
I-70 East |  | X | 
Mountain View |  | X | 
XpressWest | X |  | 
Columbia River Crossing | X |  | 
East Link | X |  | 
DFW Airport | X |  | 
Notes: The research team observed three different approaches to conducting NEPA for multimodal situations: a single merged process for all modes, a process that starts out merged and then splits into separate processes for different modes, and an approach that involves separate but coordinated NEPA processes.

## Slide 9: Findings
First four challenges confirmed, strategies & lessons learned identified
Fifth challenge not encountered
  Funds for multimodal NEPA tended to come from one mode
  Criteria used to select cases may have screened out projects that could not assemble multimodal funding
Notes: The case studies confirmed the first four challenges. The fifth was not explicitly encountered by the cases, although it is still deemed to be a challenge by the research team and the NCHRP Project Panel.
Challenge 1: Eight of the twelve case studies experienced this challenge. In cases where FTA was a lead or cooperating agency, FTA’s New Starts requirements arose as a unique agency requirement. FAA’s unique requirements were a challenge for projects close to or serving airports. On the CREATE project in Chicago, FRA’s launch of the High Speed Intercity Passenger Rail program increased their involvement and led to revisiting some project components.
Challenge 2: Eight of the twelve cases studies experienced this challenge. Five issues were identified: (a) differing agency methodologies for assessing specific impacts, (b) differing agency procedural requirements; (c) programmatic differences among the agencies that affected procedures, coordination, and deliverables; (d) different agency perspectives on the role of NEPA and planning; and (e) differing interpretations by different offices of the same U.S. DOT agency.
Challenge 3: Six of the twelve cases experienced this challenge. A majority of the challenges stemmed from lack of clarity on federal funding sources, putting several scenarios in play. Selection of the lead agency or co-lead agencies was an important decision that drove the rest of the NEPA process.
Challenge 4: Effective coordination was a challenge in nearly all of the case studies. Coordination involves integrating different NEPA approaches, priorities and program requirements across agencies throughout the life of the NEPA process.

## Slide 10: Challenges Faced
 | 1. Unique Require-ments | 2. Differing Interpre-tations | 3. Identifying Agency with Action | 4. Efficient Coordin-ation
Dulles | X | X |  | X
Port of Miami |  |  | X | 
Eastern Corridor |  |  | X | X
National Gateway | X | X | X | X
CREATE (Chicago) | X |  |  | X
T-REX (Denver) | X | X |  | X
I-70 East | X | X |  | X
Mountain View |  |  | X | X
XpressWest | X | X | X | X
Columbia River Crossing | X | X | X | X
East Link |  | X |  | X
DFW Airport | X | X |  | X

## Slide 11: Strategies & Tactics
No single best approach to overcoming the challenges
Twenty-three strategies identified, many related to coordination
Strategies include:
  Committees, task forces, working groups
  Joint project offices
  Memoranda of agreement
  Frequent in-person meetings
  Technical documents to address & record solutions to issues
Notes: Table 10 in the final report identifies 23 transferrable strategies and tactics that were applied in the case studies.

## Slide 12: Cross-Cutting Themes & Lessons Learned
Maintain early & continuous coordination
Leverage relationships & high-level interests
Engage necessary staff throughout process
Make sure agencies have same interest and commitment
Allocate adequate time & resources
Notes: From the case study findings and identified strategies and tactics, the research team was able to identify several cross cutting themes and keys to success. They were also able to identify several stumbling blocks to avoid, e.g., missteps that were found in one or more case studies. They include:
Programmatic differences can lead to reluctance to full understand or embrace program requirements of other agencies.
Differing levels of commitment to a project can nullify effectiveness of prior agreements
Insufficient time or resources can hinder successful coordination.
Limited interest on the part of project sponsors to coordinate or learn agency requirements, and failure to communicate full agency engagement, can be barriers to implementing recommended strategies.
Resistance on the part of state or local sponsors to adapt their current processes to reflect U.S. DOT agency NEPA processes can be a source of delay.
Reluctance of federal agencies to engage in projects prior to the identification of a major action can handicap coordination of the overall process.

## Slide 13: Cross-Cutting Themes & Lessons Learned
Become familiar with partner processes, reconcile differences early
Understand agency constraints & expectations
Success depends on willingness
and motivation to work together, find common ground, and work around and bridge procedural differences.

## Slide 14: Self-Assessment Tool
Contains 36 statements with 5 choices: completely agree, somewhat agree, somewhat disagree, somewhat disagree, no progress made
By applying the tool, respondents (or team) become aware of issues they are likely to encounter
Tool steers respondent(s) to case studies with similar issues
Notes: As part of the case study synthesis the research team developed a self-assessment tool to help future practitioners identify and address the major challenges that arise on projects where multiple U.S. DOT agencies are involved. The statements in the tool are organized into sections that reflect consecutive steps in the NEPA process, from identifying participants and roles, to establishing NEPA approach and procedures throughout the NEPA process. The choices for each statement are meant to help respondents assess their familiarity and preparedness on a particular subject. The tool points to case studies that best exhibit the particular challenge(s) discussed, and includes potential strategies to overcome a particular challenge.
The tool can be applied both at the beginning of the NEPA process and later, during the NEPA process, to reassess challenges and serve as a monitoring tool for progress. The tool may also offer a helpful guide for single-mode projects in which multiple stakeholders, federal agencies, and competing interests are involved.

## Slide 15: Contents of Final Report
Case study summaries & synthesis
Write-ups on each case study: description, agencies involved, challenges, strategies/tactics, lessons learned
Table of U.S. DOT agency NEPA requirements
Self-assessment tool to help practitioners anticipate & work through challenges
Notes: The Final Report summarizes the research and has separate appendices for each of the 12 case studies. The appendices describe each project and highlight the challenges faced, strategies/tactics used, and lessons learned. The body of the report, particularly the synthesis chapter, is organized such that a reader can find a challenge or tactic of interest, then turn to one or more case studies that faced that challenge or that applied a particular strategy.